Executive report — IT support service for Maswer Germany

## June – August 2026

Client: Maswer Germany

Scope: full operation of the German helpdesk + patching of the server fleet

Source: CoolNetworks Freshdesk (company "Maswer Alemania")

Reporting cut-off: 9 September 2026

Prepared by: Sebastian Lazarte Castellon — CoolNetworks

## Management summary

The service closed 28 tickets during the quarter against 26 incoming tickets: it handled all German demand, cleared six cases carried over from previous months, and delivered same-day responses with zero reopenings. In parallel, patching of the server fleet was unblocked after two failed update cycles on an identity server.

01 — More tickets were closed than received. Closure-to-intake ratio: 1.08×. The backlog is not growing: 23 of the quarter's 26 tickets have already been cleared, and a further 6 from earlier periods were closed.

02 — Service quality was sustained. Median first response was 2.8 h, 90% were within SLA, and no tickets were reopened throughout the quarter: cases were resolved properly the first time.

03 — Demand can be standardised. Half the volume involves access management and onboarding. Turning this into a standard, repeatable workflow is the way to increase capacity next quarter.

04 — The server fleet is back up to date. The July and August backlog on the identity synchronisation server has been cleared, and the rest of the fleet is scheduled for the end-of-month maintenance window.

## Situation, complication and resolution

Complication. The service accounts for one third of the helpdesk's total workload, handled by a shared team, and half the requests involve repetitive manual work. This was compounded by a technical blockage in monthly server patching that had already affected two cycles.

Resolution. Standardise onboarding and access requests, reflect third-party waiting periods in the SLA clock, consolidate the support model for each site, and resolve the underlying patching blockage with the platform provider (Conet).

## Quarterly indicators

| Indicator | Value | Detail |
| --- | --- | --- |
| Tickets closed | 28 | June 12 · July 8 · August 8 |
| Closure-to-intake ratio | 1.08× | 28 closed / 26 received |
| First response (median) | 2.8 h | 90% within SLA |
| Reopenings | 0 | Across 28 closures |

## Monthly volume

June absorbed peak demand and required the greatest effort to clear outstanding cases; August ended the quarter with the backlog under control despite the holiday period.

| Month | Received | Closed | Ratio | First response |
| --- | --- | --- | --- | --- |
| June | 10 | 12 | 1.20× | 2.2 h |
| July | 9 | 8 | 0.89× | 20.7 h |
| August | 7 | 8 | 1.14× | 3.0 h |
| Quarter | 26 | 28 | 1.08× | 2.8 h |

Median first response. July reflects the effect of grouped onboarding and mailbox requests handled in batches.

## Demand by service category

Based on the 26 tickets received during the quarter. There were no critical service incidents throughout the period.

| Category | Tickets | Share |
| --- | --- | --- |
| Access, permissions and folders | 13 | 50% |
| Network and connectivity | 4 | 15% |
| General support | 4 | 15% |
| Workstations and devices | 3 | 12% |
| Employee onboarding | 1 | 4% |
| Cybersecurity | 1 | 4% |

## Coverage by site, channel and point of contact

Intake channel: portal 22 · telephone 3 · email 1.

Points of contact. Vincenzo Valle channels 58% of requests and acts as the single IT point of contact in Germany. Alketa Vrella (19%) and Angelika Stangenberg (15%) are the other regular contacts.

## Details of tickets closed during the quarter

Times are measured in elapsed calendar hours from creation, including weekends and periods awaiting third parties.

| # | Created | Subject | Category | Requester | Site | Status | First resp. | Closure |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 636 | 03 Jun | Installation of Remote Desktop | Workstation | Vincenzo Valle | — | Closed | 3.7 h | 147 h |
| 641 | 09 Jun | Storage space full | Cybersecurity | Alketa Vrella | — | Closed | 0.3 h | 43 h |
| 644 | 10 Jun | Access permission to the HR folder | Access | Vincenzo Valle | — | Closed | 22.0 h | 24 h |
| 647 | 10 Jun | Periodic permissions review — June | Access | Miguel Rubira | — | Closed | — | 305 h |
| 652 | 16 Jun | Persistent laptop connectivity issue | Network | Maurizio Carroccia | Vaihingen | Resolved | 3.5 h | 74 h |
| 653 | 18 Jun | Access to the Schulungsliste | Access | Vincenzo Valle | — | Resolved | 0.4 h | 20 h |
| 659 | 24 Jun | Steven Conow — Sophos issue | Network | Vincenzo Valle | Vaihingen | Closed | — | 1.5 h |
| 662 | 30 Jun | Clipboard issues | Workstation | Angelika Stangenberg | Vaihingen | Resolved | 1.5 h | 5 h |
| 664 | 02 Jul | Access to Folders | Access | Vincenzo Valle | — | Resolved | 1.5 h | 26 h |
| 670 | 13 Jul | Recovering Keepass | Access | Vincenzo Valle | Vaihingen | Resolved | 0.6 h | 48 h |
| 671 | 13 Jul | New employee in Calden | Employee onboarding | Vincenzo Valle | Calden | Closed | 20.9 h | 78 h |
| 672 | 13 Jul | Request for 6 New Email Addresses | Access | Vincenzo Valle | Vaihingen | Closed | 20.7 h | 77 h |
| 678 | 21 Jul | IT Issues in Calden | Workstation | Vincenzo Valle | — | Resolved | 2.5 h | 81 h |
| 679 | 21 Jul | Permissions and access management | Access | Angelika Stangenberg | Vaihingen | Closed | 24.1 h | 83 h |
| 686 | 23 Jul | Synchronisation log | General support | Angelika Stangenberg | — | Closed | — | 23 h |
| 687 | 24 Jul | Connection issues | Network | Alketa Vrella | Vaihingen | Closed | 1.2 h | 25 h |
| 688 | 24 Jul | Workstation support | General support | Alketa Vrella | — | Closed | — | 1.2 h |
| 689 | 05 Aug | New Email Address | Access | Vincenzo Valle | — | Resolved | 18.9 h | 12 h |
| 691 | 06 Aug | Delete Access and Update IT | Access | Vincenzo Valle | — | Resolved | 1.4 h | 43 h |
| 693 | 17 Aug | Connectivity incident | Network | Alketa Vrella | — | Resolved | 2.8 h | 62 h |
| 694 | 17 Aug | Workstation support | General support | Alketa Vrella | — | Closed | — | 3.2 h |
| 704 | 26 Aug | Remote Desktop | Workstation | Vincenzo Valle | Rüsselsheim | Closed | 3.2 h | 13 h |
| 706 | 31 Aug | Email mailbox | Access | Vincenzo Valle | Vaihingen | Closed | 8.1 h | 24 h |

In addition, 6 tickets carried over from earlier months were closed during the quarter (#605, #607, #610, #618, #619 and #630).

At the end of the period, 3 tickets remained in progress (#657, #658 and #708), under active follow-up and with no impact on the client's operations.

## Server and virtual machine updates

CoolNetworks has been responsible for monthly operating system and security patching of Maswer's server fleet since the May 2026 cycle. Patching takes place during an end-of-month maintenance window, rather than continuously.

### Scope of the cycle

| # | Server | Location | System | Role | Criticality | Status |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | MDERZADC003 | Frankfurt data centre | Server 2022 | Domain controller and DNS | High | End-of-month window |
| 2 | MDERZADC004 | Frankfurt data centre | Server 2022 | Domain controller and DNS | High | End-of-month window |
| 3 | MDERZFIL001 | Frankfurt data centre | Server 2019 | File server | Very high | End-of-month window |
| 4 | MEUAZDC011 | Azure Europe | Server 2022 | Domain controller and DNS | High | End-of-month window |
| 5 | MEUAZAC011 | Azure Europe | Server 2019 | Identity synchronisation | High | Updated |
| 6 | MEUAZPTA011 | Azure Europe | Server 2022 | Authentication (redundant pair) | High | End-of-month window |
| 7 | MEUAZPTA012 | Azure Europe | Server 2022 | Authentication (redundant pair) | High | End-of-month window |
| 8 | MEUAZEX001 | Azure Europe | Server 2022 | Email services | Very high | End-of-month window |
| 9 | MUSAZDC011 | Azure United States | Server 2022 | Domain controller and DNS | High | End-of-month window |
| 10 | MEUAZAVD-0 | Azure Europe | To be confirmed | Virtual desktops | To be confirmed | Outside this cycle |

### Execution criteria

The four domain controllers are restarted in stages, one at a time, to avoid interrupting directory replication.

The authentication server pair is never restarted simultaneously: if both are down, nobody can sign in to cloud services.

The platform provider is notified before the window because maintenance on the synchronisation server triggers a security alert that they receive.

### MEUAZAC011 — two blocked update cycles

The server that synchronises Maswer's identities with Microsoft 365 had two failed cumulative updates, for July and August, with the same error code after 6 and 27 attempts respectively.

The diagnosis on 1 September identified the root cause: the system disk is only 29.4 GB, with 0.5 GB free. The updates were failing during download, rather than installation. Each retry left a partial download that further reduced available space, creating a self-perpetuating cycle. The other hypotheses were formally ruled out: there was no misconfigured internal update server, no proxy and no network block affecting access to Microsoft.

Action and outcome. Approximately 5.9 GB was freed by clearing the Windows Update download cache, stopping only the two services involved and leaving the synchronisation engine untouched. The operation therefore neither interrupted service nor triggered false security alerts. The cumulative update installed successfully and the August cycle was completed; as a cumulative update, it also covers the July cycle that had failed.

### Resolution with conet — the underlying cause

The clean-up unblocked the cycle, but does not eliminate the problem: the disk is still 29.4 GB and each monthly update fills it again. Without an expansion, the situation will recur in three or four cycles.

This is where the division of responsibility with conet, the provider that administers Maswer's server platform, applies:

Freeing space within the volume, since monthly patching has been our responsibility since May 2026. This is the work that was carried out.

Expanding the disk is conet's responsibility, because it concerns platform sizing.

conet was contacted with the request to expand the system disk on MEUAZAC011 to at least 80 GB. The request takes advantage of the fact that expansion in Azure requires the machine to be stopped, and the end-of-month maintenance window already allows for that shutdown, so it creates no additional interruption for the client. In the same communication, conet was notified of the maintenance schedule, as the security alerts generated by restarting the synchronisation service reach their console rather than ours.

(To be recorded in the next review: the dates of conet's response and the disk expansion.)

## Recommendations

Action 01 — Standardise onboarding and access requests. A guided portal form and resolution templates for user onboarding and folder permissions, the two categories that account for half the volume.

Action 02 — Reflect third-party waiting periods in the SLA. Enable the "Awaiting third party" status for purchasing and supplier-related cases so that the clock measures CoolNetworks' time rather than the supplier's. The indicators would then reflect the team's actual performance. This affects the quarter's longest-running cases.

## Methodological notes

Source: CoolNetworks Freshdesk, company "Maswer Alemania". Data extracted on 9 September 2026.

Calculation basis: tickets closed or resolved between 1 June 2026 and 31 August 2026, and tickets created during the same period. Times are measured in elapsed calendar hours from ticket creation, without deducting weekends or third-party waiting periods.